ProjectPulse AI

v2.0 — Reliability-First Project Intelligence

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

LOOP Hackathon 2026  •  MERN Stack  •  Build for Failure & Reliability Track

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| 20 Days | 6 Phases | 38 Features | 1 Goal: Win |
| --- | --- | --- | --- |

# 1. Project Overview

ProjectPulse AI is a reliability-first, AI-powered project intelligence platform built for engineering teams. It continuously monitors workflows, detects early warning signs of delivery risk, simulates failure scenarios, and recommends AI-driven recovery strategies — before problems become crises.

This is NOT a task tracker. This is a proactive failure prevention system. That distinction is what wins hackathons.

| Field | Details |
| --- | --- |
| Project Name | ProjectPulse AI v2 |
| Tech Stack | MongoDB · Express · React 18 · Node.js · Socket.io · OpenAI API |
| Hackathon Track | Build for Failure & Reliability |
| Core Value | Proactive failure detection, simulation & AI-driven recovery |
| Target Users | Engineering teams, startup CTOs, student project teams |
| Differentiator | The only tool that simulates failure BEFORE it happens |

# 2. Complete Feature List

Features are categorized as BUILD (fully implement), DRESS (simple logic + great UI), or MOCK (UI only, hardcoded data). Be honest about this split — it's how you finish on time.

| 🟢 BUILD — Fully implement | 🟡 DRESS — Simple logic, polished UI | 🔴 MOCK — UI + demo data only |
| --- | --- | --- |

## 2.1  Authentication & User Management

| Feature | Description | Type |
| --- | --- | --- |
| F01 — Email/Password Auth | JWT login, register, bcrypt hashing, token refresh | 🟢 BUILD |
| F02 — Role-Based Access (RBAC) | Owner, Manager, Member roles. Each sees different dashboard views | 🟢 BUILD |
| F03 — User Profile & Avatar | Name, avatar (initials fallback), role, workload score badge | 🟢 BUILD |
| F04 — Team Invite via Email | Invite link generation, 48hr expiry, pending invite management | 🟡 DRESS |

## 2.2  Workspace & Project Management

| Feature | Description | Type |
| --- | --- | --- |
| F05 — Workspaces & Projects | Create workspaces, nested projects, project settings | 🟢 BUILD |
| F06 — Project Health Score | 0–100 score from task completion rate, blockers, deadline proximity, activity | 🟢 BUILD |
| F07 — Reliability Score | Advanced resilience metric: velocity variance + blocker frequency + overload ratio | 🟢 BUILD |
| F08 — Sprint Management | Create sprints, assign tasks, track sprint progress, open/close sprints | 🟢 BUILD |

## 2.3  Task Management

| Feature | Description | Type |
| --- | --- | --- |
| F09 — Kanban Board | Drag-and-drop board: Backlog → To Do → In Progress → Review → Done | 🟢 BUILD |
| F10 — List View | Sortable, filterable task table with bulk actions | 🟢 BUILD |
| F11 — Gantt / Timeline View | Horizontal timeline with at-risk highlighting, dependency lines | 🟡 DRESS |
| F12 — Task Detail Panel | Full slide-in panel: description, subtasks, comments, AI insight, time tracking | 🟢 BUILD |
| F13 — Natural Language Task Creation | Type in plain English → AI parses → auto-fills form fields | 🟢 BUILD |
| F14 — Subtasks & Checklists | Nested subtasks with progress bar, independent assignment | 🟢 BUILD |
| F15 — Task Dependencies | Block Task B until Task A completes. Visual dependency chain on Gantt | 🟡 DRESS |
| F16 — Priority & Labels | 4 priority levels, color-coded labels, filterable | 🟢 BUILD |
| F17 — Time Tracking | Start/stop timer per task. Estimated vs actual hours. Used by AI for predictions | 🟢 BUILD |

## 2.4  Communication & Real-Time Collaboration

| Feature | Description | Type |
| --- | --- | --- |
| F18 — Threaded Comments | Nested replies on tasks, @mentions, markdown support | 🟢 BUILD |
| F19 — Real-Time Activity Feed | Live sidebar showing all team actions via Socket.io | 🟢 BUILD |
| F20 — Notification System | In-app bell notifications: assignments, mentions, AI alerts, deadlines | 🟢 BUILD |
| F21 — Typing Indicators | '...' indicator in comments when teammate is typing | 🟡 DRESS |

## 2.5  AI Intelligence Layer ⭐ (Core Differentiators)

| Feature | Description | Type |
| --- | --- | --- |
| F22 — Auto Daily Standup | Auto-generated at 9 AM: completed tasks, blockers, risk, recommendation. No user action needed | 🟢 BUILD |
| F23 — Blocker Explainer | When task marked Blocked → AI reads all comments → generates plain-English explanation + action | 🟢 BUILD |
| F24 — Risk Detection Alerts | Proactive: stagnation >48hrs, silent contributor, velocity drop >20%, deadline compression | 🟢 BUILD |
| F25 — Predictive Deadline Forecast | 'At current pace, you finish 3 days late. Need 2 more tasks/day.' Updates in real-time | 🟢 BUILD |
| F26 — Failure Simulation Mode ⭐ | Interactive sliders: remove member, shorten deadline, add blocked tasks → live score recalculation + AI recovery plan | 🟢 BUILD |
| F27 — Recovery Recommendation Engine | When reliability drops: AI suggests task reassignments, priority reshuffles, scope cuts with reasoning | 🟢 BUILD |
| F28 — Workload Balancing AI | Detects overloaded/underloaded members. Suggests specific task reassignments | 🟢 BUILD |
| F29 — Sprint Retrospective Generator | 1-click full retrospective: what went well, what failed, velocity analysis, next sprint recommendations | 🟢 BUILD |
| F30 — Explainable AI (XAI) per Alert | Every AI alert shows: why triggered, data points used, confidence %, recommended action | 🟢 BUILD |
| F31 — AI Activity Summarizer | Select time range → AI summarizes all project activity in plain English | 🟡 DRESS |
| F32 — Smart Task Description Enhancer | Type rough one-liner → click Enhance → AI rewrites with acceptance criteria | 🟡 DRESS |

## 2.6  Analytics & Reliability Dashboards

| Feature | Description | Type |
| --- | --- | --- |
| F33 — Main Project Dashboard | Reliability score, health score, alerts strip, burndown, heatmap, AI standup card | 🟢 BUILD |
| F34 — Burndown Chart | Ideal vs actual task completion over sprint. Built with Recharts | 🟢 BUILD |
| F35 — Team Workload Heatmap | Grid per member: green/yellow/red by task count. Hover for task list | 🟢 BUILD |
| F36 — Velocity Chart | Tasks completed per day trend. Used by AI for predictions | 🟢 BUILD |
| F37 — Reliability Trend Graph | Line graph: reliability score over last 14 days. Very visual for demo | 🟢 BUILD |
| F38 — Velocity Stability Index | Measures consistency of completion speed. High variance = risk signal | 🟡 DRESS |
| F39 — Status Distribution Donut | % of tasks in each status. Quick visual health check | 🟢 BUILD |
| F40 — Contributor Report | Per-person: tasks completed, on-time rate, avg completion time | 🟡 DRESS |
| F41 — Incident Timeline Replay | Shows when risk signals appeared, when alerts triggered, when mitigation applied | 🔴 MOCK |
| F42 — Deadline Compression Stress Test | 'What if deadline shortens by 3 days?' Recalculates burnout risk + required velocity | 🟡 DRESS |

# 3. All UI Screens & Pages

Every screen your team needs to build. Sorted by build priority.

| Screen | Key Elements | Priority |
| --- | --- | --- |
| Landing / Login Page | Dark hero, login form, Google OAuth button, product tagline | P1 |
| Register Page | Name, email, password, team name, terms checkbox | P1 |
| Workspace Home | Project cards with health + reliability score, quick stats bar, create project button | P1 |
| Project Dashboard (Main) | Reliability score hero, risk alerts strip, burndown, heatmap, AI standup card, activity feed | P1 |
| Kanban Board | 5 columns, drag-drop cards, filter bar, column task count, priority chips | P1 |
| Task Detail Slide Panel | Full task info, subtasks checklist, comments thread, AI insight box, timer, edit inline | P1 |
| Create / Edit Task Modal | Normal form + NLP input tab, assignee picker, deadline, priority, labels, enhance button | P1 |
| Analytics Dashboard | Burndown, velocity chart, reliability trend, donut chart, contributor table, stability index | P1 |
| AI Insights Page | All AI alerts with XAI details, confidence scores, action buttons, history | P1 |
| Failure Simulation Panel | Sliders for variables, live score update, AI recovery plan output, apply button | P1 ⭐ |
| Team Members Page | Workload heatmap grid, member cards, reliability per member, AI suggestions | P2 |
| List View | Sortable table, bulk actions, inline edit, filter bar | P2 |
| AI Standup Report View | Card layout: completed, planned, blockers, recommendation. Share button | P2 |
| Sprint Retrospective Page | AI-generated cards: went well, went wrong, velocity data, next sprint actions | P2 |
| Gantt / Timeline View | Task bars on timeline, at-risk highlight, dependency lines, milestone markers | P2 |
| Notifications Panel | Slide-in list, read/unread, filter by type, mark all read | P2 |
| Sprint Management Page | Active sprint card, task assignment, start/close sprint, sprint history | P2 |
| Incident Timeline Replay | Vertical timeline with events, risk signals, resolutions (can use mock data) | P3 |
| User Profile & Settings | Edit name/avatar, notification prefs, API key display | P3 |
| Workspace Settings | Manage members, roles, billing placeholder, danger zone | P3 |
| 404 / Error Page | On-brand error page with navigation home | P3 |

# 4. Technology Stack

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| UI Framework | React 18 + Vite | Fast HMR, component ecosystem, team familiarity |
| Styling | Tailwind CSS | Rapid dark theme, responsive, consistent spacing |
| Animations | Framer Motion | Page transitions, slide panels, card animations |
| Charts | Recharts | Burndown, velocity, reliability trend, donut |
| Drag & Drop | @dnd-kit/core | Kanban board drag-drop, lightweight |
| State Management | Zustand | Simpler than Redux, perfect for this scale |
| HTTP Client | Axios | Interceptors for auth token injection |
| Backend | Node.js + Express.js | REST API, middleware, scalable routing |
| Real-Time | Socket.io | Live task updates, notifications, typing indicators |
| Database | MongoDB + Mongoose | Flexible schema for tasks, nested subtasks, logs |
| Authentication | JWT + bcrypt | Stateless auth, secure password hashing |
| AI Layer | OpenAI GPT-4o API | Standup, blocker explainer, NLP tasks, recovery |
| Scheduling | node-cron | Auto standup at 9 AM, daily risk scan |
| Deployment | Vercel (FE) + Render (BE) | Free tier, fast deploy, custom domain |

# 5. MongoDB Schemas

| Schema | Key Fields |
| --- | --- |
| User | _id, name, email, passwordHash, avatar, role (owner¦manager¦member), workspaceIds[], workloadScore, createdAt |
| Workspace | _id, name, ownerId, members[{userId, role}], settings, createdAt |
| Project | _id, name, description, workspaceId, deadline, healthScore, reliabilityScore, currentSprintId, status, createdAt |
| Sprint | _id, projectId, name, startDate, endDate, status (active¦closed¦planned), taskIds[], velocityData[] |
| Task | _id, title, description, status, priority, assigneeId, projectId, sprintId, labels[], subtasks[], dueDate, estimatedHours, actualHours, dependencies[], blockedReason, timerStartedAt, createdAt, updatedAt |
| Comment | _id, taskId, authorId, content, mentions[], parentId (for replies), createdAt |
| Activity | _id, projectId, userId, action (task_moved¦comment_added¦etc), entityType, entityId, metadata{}, timestamp |
| Notification | _id, userId, type, message, read, link, createdAt |
| AIInsight | _id, projectId, type (risk¦standup¦blocker¦recovery), content, dataPoints[], confidenceScore, acknowledged, generatedAt |
| ReliabilityLog | _id, projectId, reliabilityScore, healthScore, velocityStability, timestamp (daily snapshot for trend graph) |

# 6. API Endpoints

| Method + Route | Description |
| --- | --- |
| POST /api/auth/register | Register user, return JWT |
| POST /api/auth/login | Login, return JWT + user object |
| GET /api/workspaces | Get all workspaces for current user |
| POST /api/projects | Create project with name, deadline, workspace |
| GET /api/projects/:id | Get project + health score + reliability score |
| GET /api/tasks?projectId= | All tasks for project, supports filter/sort params |
| POST /api/tasks | Create task (standard form data) |
| POST /api/tasks/nlp | Create task from natural language string via AI |
| PATCH /api/tasks/:id | Update any task field, recalculates scores |
| DELETE /api/tasks/:id | Delete task, log to activity |
| POST /api/comments | Add comment to task, trigger mention notifications |
| GET /api/ai/standup/:projectId | Get today's standup (generate if not exists) |
| POST /api/ai/explain-blocker/:taskId | Generate blocker explanation from task comments |
| GET /api/ai/risks/:projectId | Get active risk alerts with XAI data |
| GET /api/ai/forecast/:projectId | Predictive deadline forecast |
| POST /api/ai/simulate | Run failure simulation with given parameters, return updated scores + recovery plan |
| POST /api/ai/retrospective/:sprintId | Generate sprint retrospective report |
| GET /api/analytics/:projectId | Burndown, velocity, reliability trend, contributor stats |
| GET /api/notifications | Get user notifications, unread count |
| PATCH /api/notifications/read | Mark notifications as read |

# 7. 20-Day Execution Plan

This plan is designed for a 4-person MERN team. Each day has a clear focus and specific deliverables. Follow this exactly and you will walk into the hackathon with a complete, polished product.

| PHASE 1 | Foundation & Core Infrastructure | Days 1 – 4 |
| --- | --- | --- |

| DAY 1 | Project Setup & Architecture - Initialize React + Vite frontend with Tailwind CSS dark theme configured - Initialize Node.js + Express backend with folder structure (routes/controllers/models/services) - Connect MongoDB Atlas, set up Mongoose, create .env files - Set up Socket.io on backend + client, verify connection works - Create GitHub repo, set up branches (main/develop/feature/*) - Deploy empty app to Vercel + Render to verify pipeline works early 💡 Setup first. Deploy first. Catching deployment issues on Day 1 saves hours on Day 19. |
| --- | --- |

| DAY 2 | Authentication System - User model (Mongoose): name, email, passwordHash, role, workloadScore - POST /auth/register + POST /auth/login with JWT - bcrypt password hashing, token middleware for protected routes - RBAC middleware: owner/manager/member role checking - Login + Register pages (React) with form validation - Auth context/Zustand store, protected route component 💡 Test auth with Postman before building any frontend that depends on it. |
| --- | --- |

| DAY 3 | Workspace & Project Management - Workspace model + Project model with all fields including healthScore, reliabilityScore - CRUD APIs for workspaces and projects - Workspace Home page: project cards with score display - Create Project modal with name, deadline, description - Team invite link generation (store pending invites in DB) - Sprint model + basic sprint CRUD APIs 💡 Seed the database with realistic demo data starting today — you will thank yourself on Day 19. |
| --- | --- |

| DAY 4 | Task System Core - Task model (full schema with all fields including dependencies, subtasks, timer fields) - All task CRUD APIs: GET with filters, POST, PATCH, DELETE - Activity logging middleware (auto-log every task change to Activity collection) - Basic Kanban board (React): 5 columns, task cards rendering correctly - Task Detail slide panel: read-only first, show all fields - Test full flow: create project → create tasks → view on kanban 💡 The activity log is critical — AI features depend on it. Build it now. |
| --- | --- |

| PHASE 2 | Core Product — Task Management & Collaboration | Days 5 – 8 |
| --- | --- | --- |

| DAY 5 | Kanban Board — Full Implementation - Drag-and-drop between columns using @dnd-kit - Task cards: priority color, assignee avatar, label chips, deadline, subtask progress bar - Filter bar: by assignee, priority, label, deadline range - Column task count badges, collapsed column option - Optimistic UI updates (card moves instantly, API call in background) - Socket.io: broadcast task moves to all connected users in project room 💡 Optimistic UI makes the app feel fast. Always update UI first, then sync to server. |
| --- | --- |

| DAY 6 | List View + Task Detail (Full) - List view: sortable table with all task fields, bulk select, bulk status change - Task Detail panel: full edit mode (inline editing all fields) - Subtasks checklist with progress bar, add/complete/delete subtasks - Time tracking: start/stop timer, manual entry, estimated vs actual display - Priority & label management: create custom labels, color picker - Task dependency: mark dependency, visual indicator on card 💡 List view is quick to build — leverage the same task data, just a different renderer. |
| --- | --- |

| DAY 7 | Comments, Mentions & Activity Feed - Comments API: create, reply (threadId), delete own comments - Parse @mentions in comment text, create notifications for mentioned users - Markdown rendering in comments (react-markdown) - Activity Feed sidebar: real-time via Socket.io, filter by user/event type - Notification bell: in-app notifications, unread count badge, mark as read - Typing indicator via Socket.io (emit typing event, auto-clear after 2s) 💡 The activity feed doubles as demo evidence of 'always aware' system behavior. |
| --- | --- |

| DAY 8 | Gantt View + Sprint Management - Sprint management page: create sprint, assign tasks, open/close sprint - Sprint progress card on dashboard (tasks done vs total in sprint) - Gantt/Timeline view: horizontal bar chart using Recharts or custom SVG - At-risk task highlighting (deadline within 2 days + not done = orange/red) - Dependency lines on Gantt (simple connector lines between dependent tasks) - Milestone markers on timeline (tasks tagged 'milestone') 💡 Gantt can be simplified — even a basic timeline chart impresses judges visually. |
| --- | --- |

| PHASE 3 | Scoring Engines & Analytics | Days 9 – 12 |
| --- | --- | --- |

| DAY 9 | Health Score & Reliability Score Engine - Health Score formula: completion rate (40%) + blockers (25%) + activity (20%) + deadline proximity (15%) - Reliability Score formula: velocity variance (30%) + blocker frequency (25%) + overload ratio (25%) + stagnation rate (20%) - Score recalculation trigger: on every task update via middleware - Socket.io: emit updated scores to project room on recalculation - Score display on dashboard: large number, color indicator, trend arrow - Daily snapshot to ReliabilityLog collection (for trend graph) 💡 These two scores are the backbone of your entire AI layer. Get the math right today. |
| --- | --- |

| DAY 10 | Analytics Dashboard — Charts - Burndown chart: plot ideal line vs actual completion per day (Recharts LineChart) - Velocity chart: tasks completed per day over time (BarChart) - Reliability Trend graph: reliability score over last 14 days (LineChart) - Status distribution donut chart (PieChart with innerRadius) - Analytics page layout: 2x2 chart grid, responsive - Wire all charts to real data from analytics API 💡 Use Recharts for all charts — consistent API, great defaults, easy to style. |
| --- | --- |

| DAY 11 | Workload Heatmap + Contributor Report - Workload heatmap: CSS grid, one cell per member, green/yellow/red by task count - Hover tooltip on heatmap cell: show member's task list - Velocity Stability Index: calculate std deviation of daily completions, display as meter - Contributor report table: tasks done, on-time %, avg completion time per person - Team Members page layout: heatmap hero + contributor table below - Connect all to real MongoDB aggregation queries 💡 MongoDB aggregation pipeline is the key here — group by assigneeId, calculate stats. |
| --- | --- |

| DAY 12 | Early Warning Detection System - Stagnation detector: cron job every 6 hours, flag tasks with no update in 48hrs - Silent contributor detector: flag users with no activity in 72hrs - Velocity drop detector: compare last 3-day average vs previous 7-day average - Deadline compression detector: days remaining vs tasks remaining ratio - Store detected warnings as AIInsight documents in MongoDB - Risk alerts strip on dashboard: show top 3 active alerts with dismiss button 💡 Run the detectors on demand (API call) not just cron — so demo always shows fresh alerts. |
| --- | --- |

| PHASE 4 | AI Intelligence Layer | Days 13 – 16 |
| --- | --- | --- |

| DAY 13 | AI Foundation + Standup Generator - Set up OpenAI API client in backend (services/aiService.js) - Build prompt templates for each AI feature (separate file for easy editing) - Daily standup generator: collect yesterday's activity + today's tasks + active alerts → GPT-4o → structured response - node-cron job: generate standup at 9 AM, store as AIInsight - Standup Report page: beautiful card layout with sections - GET /ai/standup/:projectId API: return today's or generate on demand 💡 Prompt engineering is 70% of AI quality. Spend time on prompts — test with Postman before wiring to UI. |
| --- | --- |

| DAY 14 | Blocker Explainer + Risk Alert AI - Blocker explainer: when task marked Blocked → collect all comments → AI explains in plain English + suggests action - Auto-trigger blocker explainer on status change to Blocked - Display AI insight box on task detail panel (highlighted card, AI icon) - Risk alert AI: send detected warnings to GPT-4o for natural language explanation - XAI (Explainable AI) format: why triggered, data points, confidence %, action - AI Insights page: all insights listed with full XAI data, acknowledge button 💡 The XAI confidence score is a visual trick — judges see '87% confidence' and are immediately impressed. |
| --- | --- |

| DAY 15 | Predictive Forecasting + Recovery Engine - Deadline forecast: (remaining tasks / avg velocity) → projected finish date → compare to deadline - Forecast display: 'On track', 'At risk (3 days late)', 'Critical' with colored badge - Recovery Recommendation Engine: when reliability < 60 → AI generates reassignment plan, priority reshuffle, scope suggestions - Recovery plan display: action cards with 'Apply' button (actually applies suggestions to tasks) - Workload balancing AI: compare task counts → suggest specific reassignments with reasoning - Wire Apply button: clicking applies the AI suggestion and recalculates scores live 💡 The 'Apply' button that actually works is the difference between a demo and a product. |
| --- | --- |

| DAY 16 | Failure Simulation Mode ⭐ + Retrospective - Failure Simulation panel: sliders for (team size, deadline days, blocked task %, new task injection) - Simulation API: apply parameters to in-memory copy of project data → recalculate scores → generate AI recovery plan - Live score update while adjusting sliders (debounced API call or client-side math) - Show before/after: reliability 72 → 47, forecast shifts, new alerts appear - Sprint Retrospective generator: collect sprint data → AI generates full retro report - Retrospective page: went well / went wrong / velocity analysis / next sprint actions 💡 This is your single most impressive feature. Practice the demo flow for this specifically. |
| --- | --- |

| PHASE 5 | Polish, UX & NLP Features | Days 17 – 18 |
| --- | --- | --- |

| DAY 17 | Natural Language Task Creation + UI Polish - NLP task creation: text input → GPT-4o parses title/assignee/deadline/priority → auto-fills form - Task description enhancer: rough text → AI rewrites with acceptance criteria - Framer Motion: page transitions, slide-in panels, card hover animations - Loading states: skeleton screens for all data-loading views (not spinners) - Empty states: illustrated empty state for new projects (not blank pages) - Error boundaries: catch and display friendly errors throughout app 💡 Skeleton screens > spinners. They make the app feel faster and more professional. |
| --- | --- |

| DAY 18 | Final UI Pass + Incident Replay - Dark theme audit: ensure consistent colors, no light backgrounds slipping through - Mobile responsiveness: dashboard, kanban, and task panel work on tablet/mobile - Incident Timeline Replay page: vertical timeline with mock + real data showing risk → alert → resolution flow - Deadline Compression Stress Test UI: modal with 'shorten by X days' slider + forecast update - Micro-interactions: button press feedback, success toasts, smooth score counter animations - Accessibility: keyboard navigation on kanban, focus indicators, ARIA labels on charts 💡 The incident replay can use 50% mock data — it is a storytelling feature, not a data feature. |
| --- | --- |

| PHASE 6 | Demo Preparation & Deployment | Days 19 – 20 |
| --- | --- | --- |

| DAY 19 | Data Seeding + Stress Testing - Create comprehensive seed script: 1 workspace, 2 projects, 8 team members, 40+ tasks in various states - Seed should produce: reliability score 68, 2 active risk alerts, one blocked task with AI insight ready - Test all Socket.io real-time events with multiple browser tabs open - Run through entire demo script 3 times — fix any bugs that appear during the run - Test failure simulation: verify scores change correctly and AI recovery plan generates - Deploy final version to Vercel + Render, test on production URLs 💡 Your seed data IS your demo. Spend serious time making it tell a compelling story. |
| --- | --- |

| DAY 20 | Demo Script + Final Preparation - Prepare exact demo script (see Section 9) — assign who speaks, who drives - Prepare 3-minute verbal pitch: problem → solution → how it works → reliability angle → live demo - Prepare Q&A answers for common judge questions (see Section 10) - Create backup screenshots/recording in case demo environment fails - Final code review: remove console.logs, fix obvious UI glitches, check all env vars - Team walkthrough: every member demos the app independently so anyone can present 💡 Every team member should be able to present solo. Tech fails happen — always be ready. |
| --- | --- |

# 8. Team Division of Work

Optimized for a 4-person MERN team. Adjust based on your actual team composition.

| Person | Responsibilities | Owns These Days |
| --- | --- | --- |
| Person 1 Frontend Lead | Kanban board (drag-drop), List view, Gantt view, Task detail panel, Create task modal, NLP input, Subtasks, all task-related UI components | Days 5,6,7,8 frontend Day 17 (NLP UI) Day 18 (polish) |
| Person 2 Frontend / Analytics | Landing page, Dashboard, Analytics page, all Recharts (burndown, velocity, reliability trend, donut), Workload heatmap, Failure simulation UI, Framer Motion animations, dark theme | Days 2,3 auth UI Days 9,10,11 charts Days 16,17,18 UI polish |
| Person 3 Backend Lead | All REST APIs (auth, tasks, projects, sprints, comments, notifications), MongoDB schemas, RBAC middleware, activity logging middleware, Socket.io room management | Days 1,2,3,4 backend Days 5,6,7,8 APIs Day 9 score engines |
| Person 4 AI & Intelligence | All AI features (standup, blocker explainer, risk detection, recovery engine, NLP tasks, retrospective), early warning cron jobs, failure simulation logic, prompt engineering, demo script, seed data | Days 12,13,14,15,16 Day 19 seed + testing Day 20 demo prep |

# 9. Demo Script (Winning Version)

Total demo time: 5 minutes. Follow this sequence exactly. Every step is designed to create a specific impression in the judge's mind.

| Step | Action | What Judge Thinks |
| --- | --- | --- |
| 1 | Open dashboard. Show Reliability Score = 68 (yellow). Two risk alerts visible. | "Interesting — this has a reliability concept, not just tasks" |
| 2 | Click risk alert. Show XAI panel: why triggered, data points, 84% confidence, recommended action. | "This AI actually explains itself. That's impressive" |
| 3 | Open Team view. Show workload heatmap — one member is red (overloaded). | "I can see team health at a glance. This is useful" |
| 4 | Click AI suggestion. Shows: reassign Task X from Rahul to Priya. Click Apply. | "The AI makes a concrete recommendation AND I can act on it immediately" |
| 5 | Reliability score animates from 68 to 73 live. New forecast updates. | "The system responds in real-time. This feels alive" |
| 6 | Click Simulate Failure. Set: remove 1 engineer. Score drops to 51. Deadline shifts 4 days. | "Holy — this is what Build for Failure means. They actually built it" |
| 7 | Show AI Recovery Plan. 3 specific action cards. Click one — it applies. | "The system doesn't just detect problems, it solves them" |
| 8 | Show auto-generated standup report. Timestamp: 9:00 AM today. Nobody asked for it. | "This is genuinely proactive. Not a chatbot you talk to — it talks to you" |
| 9 | Type natural language: 'Assign urgent bug fix to Priya by Friday'. Task appears. | "That's clean. Zero friction task creation" |
| 10 | Show analytics: reliability trend (14 days), burndown, velocity stability index. | "Full analytics suite. This is production-ready" |

## Verbal Pitch (3 minutes before demo)

Opening line: "Engineering teams lose millions to preventable project failures. Not because they lack tools — but because every tool tells you what happened, not what's about to happen."

Core pitch: "ProjectPulse AI is a reliability intelligence platform. It monitors your team in real-time, detects failure signals early, simulates what happens before it happens, and tells you exactly how to recover. It's built on the Build for Failure track — because we believe the best way to handle failure is to see it coming."

Hand-off to demo: "Let me show you a team heading toward a deadline miss — and how ProjectPulse catches it 4 days early."

# 10. Judge Q&A Defense Sheet

Prepare answers for these questions. Every team member should know all of them.

### Q: How is this different from Jira or Linear?

Answer: Jira and Linear are passive trackers — they show you what is happening. ProjectPulse AI is a reliability intelligence system — it predicts what is about to happen and tells you how to prevent it. Jira has never told you 'remove this engineer from a sprint and here is your recovery plan.'

### Q: Is the AI actually doing anything useful or just summarizing?

Answer: The AI does three things beyond summarization: it predicts deadline outcomes using velocity math, it detects specific failure patterns like stagnation and dependency chain risk, and it generates actionable recovery plans with specific task reassignments — not generic advice. The blocker explainer reads actual task comment history, not just metadata.

### Q: How does the reliability score work?

Answer: It combines four signals: velocity variance (how consistent is task completion speed), blocker frequency (how often tasks get stuck), team overload ratio (what fraction of the team is overloaded), and stagnation rate (what percentage of tasks have had no activity recently). Each is weighted and normalized to a 0-100 scale. We also track it daily to show trend.

### Q: What happens if OpenAI API is down during the hackathon?

Answer: We have fallback responses for the standup and risk alerts — the scoring and detection logic runs entirely on our backend without AI. The AI layer enhances the explanations but is not required for core functionality. We also cache the last AI response per feature so stale data shows rather than an error.

### Q: Can this scale?

Answer: MongoDB handles horizontal scaling via sharding. Socket.io scales with Redis adapter for multi-node. The scoring engine is event-driven and lightweight — it only recalculates on task update, not on a polling loop. The AI calls are async and non-blocking. We designed the architecture with scale in mind.

### Q: Why MERN and not something more 'enterprise'?

Answer: MERN gave us the fastest iteration speed for a hackathon with the full flexibility we needed. Node.js on the backend means we share code and types between layers. MongoDB's flexible schema was perfect for tasks with variable fields like subtasks, labels, and AI metadata. The stack choice was deliberate, not a limitation.

# 11. README.md

ProjectPulse AI

Reliability-First Project Intelligence for Engineering Teams

Built for LOOP Hackathon 2026 — Build for Failure & Reliability Track

## What is ProjectPulse AI?

ProjectPulse AI is not a task tracker. It is a reliability intelligence platform that continuously monitors your engineering team, predicts failures before they happen, simulates worst-case scenarios, and generates AI-driven recovery strategies.

## Key Features

- Reliability Score (0-100) — multi-factor resilience measurement

- Failure Simulation Mode — interactive what-if scenario testing

- AI Recovery Recommendation Engine — specific, actionable recovery plans

- Early Warning Detection — stagnation, velocity drop, overload, dependency risk

- Explainable AI (XAI) — every alert shows why, what data, confidence score

- Auto Daily Standup — generated at 9 AM, no user action needed

- Blocker Explainer — AI reads task comments and explains what is stuck

- Predictive Deadline Forecast — velocity-based delivery prediction

- Natural Language Task Creation — type plain English, AI creates the task

- Sprint Retrospective Generator — one-click full retrospective report

- Real-time updates — Socket.io for all live data

- Full analytics — burndown, velocity, workload heatmap, reliability trend

## Tech Stack

- Frontend: React 18, Vite, Tailwind CSS, Recharts, Framer Motion, @dnd-kit

- Backend: Node.js, Express.js, MongoDB, Mongoose, Socket.io, node-cron

- AI: OpenAI GPT-4o API

- Auth: JWT + bcrypt

- Deployment: Vercel (frontend) + Render (backend)

## Getting Started

1. Clone the repo

git clone https://github.com/yourteam/projectpulse-ai && cd projectpulse-ai

2. Install dependencies

cd backend && npm install

cd ../frontend && npm install

3. Environment variables — create backend/.env

MONGODB_URI=your_mongodb_atlas_uri

JWT_SECRET=your_super_secret_key

OPENAI_API_KEY=your_openai_key

CLIENT_URL=http://localhost:5173

PORT=5000

Create frontend/.env

VITE_API_URL=http://localhost:5000

VITE_SOCKET_URL=http://localhost:5000

4. Run the app

# Terminal 1

cd backend && npm run dev

# Terminal 2

cd frontend && npm run dev

5. Seed demo data

cd backend && node scripts/seed.js

Open http://localhost:5173 — login with demo@projectpulse.ai / demo1234

## Project Structure

projectpulse-ai/

├── frontend/src/

│   ├── components/     # Reusable UI components

│   ├── pages/          # Route-level pages

│   ├── hooks/          # Custom React hooks

│   ├── store/          # Zustand global state

│   ├── services/       # Axios API functions

│   └── socket/         # Socket.io client

├── backend/

│   ├── models/         # Mongoose schemas

│   ├── routes/         # Express routers

│   ├── controllers/    # Request handlers

│   ├── middleware/     # Auth, RBAC, activity logger

│   ├── services/       # aiService.js, socketService.js

│   ├── utils/          # Score engines, cron jobs

│   └── scripts/        # seed.js

## Deployment

- Frontend: Connect GitHub to Vercel, set env vars, auto-deploys on push to main

- Backend: Create Web Service on Render, set env vars, start command: node server.js

- Database: MongoDB Atlas free tier (M0), whitelist 0.0.0.0/0 for hackathon

## License

MIT License — Built with love for LOOP Hackathon 2026